## Slide 1
Social Media Analytics Dashboard For ZARA; Enhancing Engagement And Brand Loyalty With Power BI
Nadeera Ratnayake
IT Manager
21967657
Anushika Geekiyanage
Business Analyst
21831739
Arshita Sharma
Finance Manager
22048467
Farhana Morshada
Project Manager
21758178

## Slide 2: About ZARA

## Slide 3: Problem Statement

## Slide 4: Project Objective

## Slide 5: SWOT Analysis

## Slide 6: Proposed Solution

## Slide 7: Project Approach

## Slide 8: Project Assumptions

## Slide 9: Project Limitations

## Slide 10: Methods and Procedures

## Slide 11: Governance Structure

## Slide 12: Stakeholder Management

## Slide 13: Communication Plan

## Slide 14: Project Schedule & Dependencies Management

## Slide 15: Financial Management

## Slide 16: Risk Management

## Slide 17: Quality Management

## Slide 18: Lessons Learned

## Slide 19: Project Output

## Slide 20: Thank you

## Slide 21
Social Media Analytics Dashboard For ZARA; Enhancing Engagement And Brand Loyalty With Power BI (Detailed Slide Deck)
Nadeera Ratnayake
IT Manager
21967657
Anushika Geekiyanage
Business Analyst
21831739
Arshita Sharma
Finance Manager
22048467
Farhana Morshada
Project Manager
21758178

## Slide 22
LARANA COMPANY
One of the largest international fashion companies.
Social media plays a crucial role in customer engagement and brand loyalty efforts.
About ZARA

## Slide 23
LARANA COMPANY
Difficulty in managing and leveraging social media data across various platforms.
Necessity of a centralized solution that allows for real-time analysis of social media performance, influencer impact, and customer engagement.
Problem Statement

## Slide 24
LARANA COMPANY
Increase Customer Engagement by 20% in 3 Months.
Increase Influencer Collaboration Engagement by 50% in 3 Months.
Reduce Social Media Reporting Time by 50% within 1 Month.
Project Goals

## Slide 25
LARANA COMPANY
Strengths: Comprehensive insights, real-time updates, and data-driven decision-making capabilities.
Weaknesses: The complexity of integrating multiple platforms and ensuring data quality.
Opportunities: Expanding the dashboard’s use across different departments.
Threats: Data privacy concerns, Rapidly changing social media landscape.
SWOT Analysis

## Slide 26
LARANA COMPANY
A centralized, customizable Power BI dashboard to integrate social media data and provide real-time insights into key metrics .
Added features like automated reporting, influencer performance tracking, and trend identification.
Proposed Solution

## Slide 27
LARANA COMPANY
Agile-Waterfall Hybrid model.
Planning and design phases- Waterfall Approach
Development and testing- Agile Sprints
Project Approach

## Slide 28
LARANA COMPANY
Resource and Data Availability: It is assumed that all necessary hardware, Power BI software, and data from social media platforms (Facebook, Instagram, TikTok) will be consistently available without significant disruptions. The dashboard will refresh automatically every morning.
Stakeholder and Financial Support: Project stakeholders, including ZARA's marketing, social media, and IT teams, are expected to provide full cooperation. The project will aim to stay within the set budget, with a change management process in place if needed.
Risk and Mitigation: Assumptions are based on identified risks, such as data security breaches, with strategies in place to mitigate these risks as outlined in the risk management plan.
Project Assumptions

## Slide 29
LARANA COMPANY
Data and Integration Challenges: The accuracy and quality of data from various sources are critical. Integrating data from multiple platforms and systems may present technical challenges, impacting the overall effectiveness of the dashboard.
User Adoption and Technical Limitations: Teams will need training to effectively use the dashboard. Additionally, while Power BI is powerful, handling real-time data and custom visualizations can be complex and potentially costly.
Security and Time Constraints: Ensuring data privacy and security is crucial for maintaining customer trust. Additionally, the project’s tight deadlines for increasing engagement and reducing reporting time place pressure on timely deployment and training.
Project Limitations

## Slide 30
LARANA COMPANY
Stakeholder Engagement and Development: Regular requirement-gathering sessions and technical briefings with stakeholders ensure the project aligns with both business and technical objectives. Agile sprints are used for iterative feature development, allowing quick incorporation of feedback.
Testing and Post-Implementation Support: Comprehensive testing (usability, performance, user acceptance) ensures the dashboard works effectively. Post-launch, continuous improvements and updates will be made based on user feedback and testing results.
Documentation and Training: Comprehensive user training materials (manuals, guides, videos) and post-implementation documentation ensure smooth user adoption and easy future system maintenance and upgrades.
Methods & Procedures

## Slide 31
LARANA COMPANY
Clear Roles and Responsibilities: Key team members like the Project Manager, IT Manager, Finance Manager, and others have specific responsibilities. This ensures that project objectives, data integration, design, and budget are managed effectively and aligned with ZARA's goals.
Strong Stakeholder Engagement: Regular feedback loops are established between the project team, governance entities (Project Sponsor), and end users (Marketing Team). This ensures the project remains aligned with both strategic goals and user needs.
Structured Oversight: The governance structure, including a RACI matrix and Work Breakdown Structure (WBS), ensures tasks are properly assigned and tracked, guaranteeing timely delivery of the dashboard while maintaining quality and functionality.
Governance & Structure

## Slide 32
LARANA COMPANY
Effective Stakeholder Engagement and Communication: Stakeholders are identified and prioritized based on their influence and interest. A clear communication plan ensures regular updates, feedback, and involvement in decision-making, addressing concerns promptly.
Ongoing Monitoring and Feedback: Stakeholder involvement is continuously tracked through regular check-ins, feedback sessions, and surveys. The success of stakeholder management is evaluated at the project's conclusion to ensure alignment with expectations and project outcomes.
Stakeholder Management

## Slide 33
LARANA COMPANY
Regular meetings, email updates, and progress reports tailored according to stakeholder’s needs.
Feedback from stakeholders was continuously incorporated into the project.
Communication Plan

## Slide 34
LARANA COMPANY
A Gantt chart, with key tasks and milestones for clear schedule.
Data integration before testing visualizations, were managed to ensure smooth project execution.
Project Schedule & Dependencies Management

## Slide 35
LARANA COMPANY
Total project budget is AUD 27,080- Covering labor, licenses, cloud hosting, and API integration costs.
A contingency fund of AUD 1,010- For unforeseen expenses.
Financial tracking tool (Smartsheet) was used to ensure adherence to the budget.
Financial Management

## Slide 36
LARANA COMPANY
Key risks- API integration failures, data privacy concerns, and potential delays in cloud hosting setup.
Each risk has been assessed for likelihood and impact, with mitigation strategies in place.
Regular risk reviews were conducted to ensure timely responses.
Risk Management

## Slide 37
LARANA COMPANY
Functionality and Performance: The dashboard will integrate data from various social media platforms and offer a user-friendly interface. Performance testing will ensure it handles large datasets efficiently, with fast loading times and responsiveness.
Accuracy and Security: Data validation and real-time synchronization will ensure accurate insights. Role-Based Access Control (RBAC) will secure sensitive data, limiting access to authorized users only.
Flexibility and Compatibility: The dashboard will be compatible across devices and browsers, and designed with flexibility to easily accommodate new features, data sources, and visualizations without redevelopment.
Quality Management

## Slide 38
LARANA COMPANY
Importance of stakeholder engagement, effective communication, and iterative development.
Risk management in addressing challenges like data privacy and integration issues.
Lastly, the value of continuous improvement and user feedback in delivering a successful product.
Lessons Learnt

## Slide 39
LARANA COMPANY
A robust, user-friendly dashboard that integrates real-time social media data and provides actionable insights.
Assists ZARA’s marketing team to improve customer engagement, optimize influencer collaborations, and reduce manual reporting efforts by 50%.
Project Output